AI Infrastructure & Regional Electricity Demand

A Causal Forecasting Framework for the U.S. Power Grid

Alan Lamb  |  Lambcast Applied Economics  |  M.S. Applied Economics, University of Maryland  |  2026

# Executive Summary

This project estimates the causal effect of large data center interconnection requests on regional electricity demand, then uses that estimate to build a forward-looking grid stress forecast. It combines difference-in-differences causal identification with a large-scale forecasting pipeline across three major U.S. electricity markets: PJM (Mid-Atlantic/Midwest), ERCOT (Texas), and MISO (Southeast/Midwest).

The project is designed to serve two audiences simultaneously. For Amazon Applied Science and industry hiring teams, it demonstrates end-to-end ownership of a production-style data pipeline. For research-oriented teams like Anthropic Economics, it demonstrates rigorous causal identification and research-grade narrative. The combination — a causal estimate feeding a forecasting model — is rare at the graduate student level and directly mirrors the kind of work applied economists do inside these organizations.

# Core Research Question

Do large data center interconnection requests causally shift regional electricity load growth — and can we build a model that forecasts future grid stress from the existing investment pipeline?

This question has direct financial stakes. Utilities, grid operators, hyperscalers, and investors are all attempting to answer it right now. Consultants are being paid millions to produce estimates that this project will produce rigorously, transparently, and publicly.

# Dual Audience Design

## Amazon Applied Science Signal

- End-to-end pipeline: raw API ingestion through dashboard

- Distributed computing with PySpark for 100M+ row electricity dataset

- Cloud warehouse querying via BigQuery

- Forecasting models: XGBoost, Prophet, ARIMA

- Hex dashboard for interactive visualization

- Python + SQL as primary implementation languages

## Anthropic / Research Economist Signal

- Formal causal identification strategy (DiD + event study)

- Treatment variable based on legally binding filings, not press releases

- Heterogeneous treatment effects by region and project scale

- Research-grade writeup with identification assumptions made explicit

- Extends and updates an existing academic dataset (UMD Economics, 2008–2020)

# Data Audit — Confirmed Sources

All core datasets have been verified as publicly available, free, and suitable for this project.

| Dataset | Status | Notes |
| --- | --- | --- |
| EIA Form 930 | ✅ CONFIRMED | Hourly electricity demand for all 65 U.S. balancing authorities, 2015–present. Free API + bulk CSV. Core outcome variable. |
| UMD PJM Queue | ✅ CONFIRMED | Published by UMD Economics Dept. PJM interconnection requests 2008–2020. NSF-funded. Core treatment variable (historical). |
| PJM Live Queue | ✅ CONFIRMED | PJM public queue download + gridstatus.io Python library. Extends UMD dataset through 2025. Free API key required. |
| ERCOT Large Load | ✅ CONFIRMED | ERCOT publishes large load interconnection queue publicly. 226+ GW of requests as of late 2025, 70%+ from data centers. |
| MISO Queue | ✅ CONFIRMED | Available via MISO public API and gridstatus.io. Covers Southeast and Midwest markets. |
| NOAA Weather | ✅ CONFIRMED | NCEI Climate Data Online API. Daily temperature and degree-days by station. Free API key. Key control variable. |
| BEA Regional GDP | ✅ CONFIRMED | BEA regional economic accounts. Annual GDP by metro area. Free download. Economic control variable. |
| interconnection.fyi | ✅ CONFIRMED | Third-party aggregator pulling all ISO queues daily. Useful as cross-check and for recent queue data. |

Critical note on treatment variable quality: Using utility interconnection queue filings rather than press releases is a deliberate methodological choice. Filings are legally binding economic commitments with precise dates, locations, and MW ratings. This eliminates the measurement error problem that plagues announcement-based event studies.

# Causal Identification Strategy

## Primary Design: Difference-in-Differences

The core DiD design compares electricity demand growth in balancing authority subregions that receive large data center interconnection requests against regions that do not, before and after the filing date.

- Treatment: Balancing authority subregion receives a data center interconnection request above a MW threshold

- Control: Comparable subregions with no large load filings in the same period

- Outcome: Hourly electricity demand from EIA Form 930

- Key controls: Temperature (heating/cooling degree days), industrial employment, regional GDP

## Secondary Design: Event Study

An event study design will plot the dynamic treatment effects in the periods before and after each interconnection filing. This serves two purposes: it tests the parallel trends assumption (pre-treatment trends should be flat), and it traces how quickly demand effects materialize after a filing.

Note: Event studies will be learned and implemented during Phase 2 of the project. The DiD design comes first and provides the foundation.

## Key Identification Assumption

The parallel trends assumption requires that treated and control regions would have followed similar demand growth paths in the absence of data center investment. The event study pre-trends test is the primary validation. Robustness checks will include synthetic control methods for large individual projects.

# Forecasting Pipeline Design

The causal estimate feeds directly into the forward-looking model. The DiD coefficient gives us the expected MW increase per interconnection filing. The existing pipeline of queued-but-not-yet-operational projects is then used as an input to forecast future grid stress by region.

## Model Stack

- Baseline: ARIMA with weather and economic controls

- Intermediate: Prophet (handles seasonality and holidays well)

- Advanced: XGBoost with engineered features from the interconnection pipeline

- Scale layer: PySpark for feature engineering on the full EIA hourly dataset

- Warehouse: BigQuery for storage and SQL-based querying

- Visualization: Hex dashboard for interactive regional forecast display

## Forecast Output

The final model will produce regional grid stress forecasts by balancing authority, incorporating the current data center pipeline as forward-looking demand. The output will be presented as both a research paper and an interactive Hex dashboard.

# Project Phases & Website Milestones

Each phase produces a public deliverable for lambcast.net. Progress is visible throughout the project, not just at the end.

| Phase | Timeline | Core Tasks | Website Deliverable |
| --- | --- | --- | --- |
| Phase 1 | Weeks 1–3 | EIA API pull, queue data assembly, BigQuery setup, initial data cleaning, balancing authority geographic merge | Post 1: Data sourcing writeup + exploratory charts |
| Phase 2 | Weeks 4–7 | DiD design and implementation in Stata/R, parallel trends testing, initial causal estimates by region | Post 2: Methodology writeup ¦ Post 3: Preliminary DiD results |
| Phase 3 | Weeks 8–10 | Event study design, heterogeneous effects by region and project scale, robustness checks | Post 4: Event study results and identification discussion |
| Phase 4 | Weeks 11–13 | Forecasting model in Python/PySpark, Hex dashboard build, full paper draft | Post 5: Final dashboard + full paper release |

# Master Project Checklist

Track every task from data acquisition through final publication.

## Phase 1: Data Infrastructure

| # | Task | Phase | Status |
| --- | --- | --- | --- |
| 1.1 | Register for EIA API key at eia.gov/opendata | Phase 1 | Done |
| 1.2 | Download EIA Form 930 bulk CSVs (2015–2025) for PJM, ERCOT, MISO regions | Phase 1 | Done |
| 1.3 | Download UMD PJM interconnection queue dataset (2008–2020) | Phase 1 | Not started |
| 1.4 | Register for PJM API key and pull queue data (2020–2025) via gridstatus.io | Phase 1 | Not started |
| 1.5 | Download ERCOT large load queue from ERCOT public portal | Phase 1 | Not started |
| 1.6 | Pull MISO queue via gridstatus.io or MISO public API | Phase 1 | Not started |
| 1.7 | Register for NOAA NCEI API key and pull daily weather data by station | Phase 1 | Not started |
| 1.8 | Download BEA regional GDP data for relevant metro areas | Phase 1 | Not started |
| 1.9 | Set up BigQuery project and load EIA + queue data | Phase 1 | Not started |
| 1.10 | Build geographic crosswalk: balancing authority subregion to county/metro | Phase 1 | Not started |
| 1.11 | Merge electricity, queue, weather, and economic data into analysis panel | Phase 1 | Not started |
| 1.12 | Write and publish Post 1: data sourcing writeup + exploratory charts | Phase 1 | Not started |

## Phase 2: Causal Identification

| # | Task | Phase | Status |
| --- | --- | --- | --- |
| 2.1 | Define treatment: MW threshold for 'large' data center filing | Phase 2 | Not started |
| 2.2 | Identify control group: comparable subregions without large load filings | Phase 2 | Not started |
| 2.3 | Implement baseline DiD in Stata (two-way FE: region + time) | Phase 2 | Not started |
| 2.4 | Add weather controls (HDD/CDD) and economic controls to DiD model | Phase 2 | Not started |
| 2.5 | Test parallel trends assumption in pre-treatment period | Phase 2 | Not started |
| 2.6 | Produce DiD coefficient table with standard errors clustered at BA level | Phase 2 | Not started |
| 2.7 | Write and publish Post 2: methodology writeup | Phase 2 | Not started |
| 2.8 | Write and publish Post 3: preliminary DiD results | Phase 2 | Not started |

## Phase 3: Event Study & Robustness

| # | Task | Phase | Status |
| --- | --- | --- | --- |
| 3.1 | Learn and implement event study design (leads and lags around filing date) | Phase 3 | Not started |
| 3.2 | Plot dynamic treatment effect coefficients with confidence intervals | Phase 3 | Not started |
| 3.3 | Test heterogeneous effects by region (PJM vs ERCOT vs MISO) | Phase 3 | Not started |
| 3.4 | Test heterogeneous effects by project scale (MW size) | Phase 3 | Not started |
| 3.5 | Robustness check: synthetic control for 3–5 large individual projects | Phase 3 | Not started |
| 3.6 | Write and publish Post 4: event study results and identification discussion | Phase 3 | Not started |

## Phase 4: Forecasting & Publication

| # | Task | Phase | Status |
| --- | --- | --- | --- |
| 4.1 | Engineer features from queue pipeline for forecasting model | Phase 4 | Not started |
| 4.2 | Implement PySpark pipeline for full EIA hourly dataset at scale | Phase 4 | Not started |
| 4.3 | Build and tune XGBoost forecasting model with causal estimate as feature | Phase 4 | Not started |
| 4.4 | Benchmark against ARIMA and Prophet baselines | Phase 4 | Not started |
| 4.5 | Build Hex dashboard: regional forecast by balancing authority | Phase 4 | Not started |
| 4.6 | Write full paper draft: introduction, data, identification, forecasting, results | Phase 4 | Not started |
| 4.7 | Finalize paper and publish on lambcast.net | Phase 4 | Not started |
| 4.8 | Write and publish Post 5: final dashboard + paper announcement | Phase 4 | Not started |
| 4.9 | Add project to resume and LinkedIn under Applied Research Projects | Phase 4 | Not started |
| 4.10 | Send paper to Aparna Mathur and relevant Amazon/Anthropic contacts | Phase 4 | Not started |

# Tool Stack

You do not need to learn all tools upfront. Each tool enters the workflow when the project demands it.

| Dataset | Status | Notes |
| --- | --- | --- |
| Python | Core language | API pulls, data cleaning, forecasting models, PySpark |
| SQL / BigQuery | Warehouse layer | Storage and querying of the merged panel dataset at scale |
| PySpark | Distributed compute | Feature engineering on 100M+ row EIA hourly dataset |
| Stata | Causal econometrics | DiD and event study models — your existing strength |
| R (optional) | Event study | fixest package for high-dimensional FE regressions if preferred over Stata |
| Hex | Dashboard | Interactive regional forecast visualization |
| Git / GitHub | Version control | All code and data documentation tracked from Day 1 |
| BigQuery | Cloud warehouse | Stores and serves the merged analysis dataset |
| gridstatus.io | Queue data | Python library for pulling live interconnection queue data from ISOs |

# Why This Project Is Strategically Distinctive

- Treatment variable quality: Using legally binding interconnection filings (not press releases) is methodologically superior to most existing industry analysis.

- Dataset contribution: Extending the UMD PJM queue dataset through 2025 adds genuine academic value and makes the project citable.

- Dual audience: The same project signals Amazon-style engineering fluency and Anthropic-style econometric rigor simultaneously.

- Timeliness: ERCOT's large load queue grew 300% in 2025. This is an active policy and market problem with enormous financial stakes.

- UMD connection: The existing UMD Economics interconnection dataset creates a natural opportunity to email the faculty authors, creating a professional relationship that could support job referrals.

- End-to-end ownership: From raw API ingestion through causal identification through forecasting through dashboard. This is rare at the graduate student level.

# Network & Outreach Targets

- UMD Economics faculty behind the interconnection queue dataset — email when Phase 2 results are ready

- Aparna Mathur at AEI — send final paper when complete

- Amazon Applied Science recruiting — project as primary portfolio piece

- Anthropic Economics team — paper + methodology writeup as research signal

Document version 1.0  |  Initialized March 2026  |  lambcast.net